Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 October 2026 |
| --- | --- |
| Team ID | To be filled by team |
| Project Name | Global Fuel Prices and Taxation Trends (2020–2025) |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Overview | USN-1 | As a user, I can view a summary of global petrol, diesel and LPG prices for 2020–2025. | 3 | High | Project team |
| Sprint-1 | Country Comparison | USN-2 | As a user, I can compare petrol prices across selected countries. | 3 | High | Project team |
| Sprint-1 | Country Comparison | USN-3 | As a user, I can compare diesel and LPG prices by country. | 3 | High | Project team |
| Sprint-2 | Crude Oil Trends | USN-4 | As a user, I can explore Brent crude oil price trends over time. | 3 | High | Project team |
| Sprint-2 | Tax Analysis | USN-5 | As a user, I can compare fuel tax percentages by country and region. | 3 | High | Project team |
| Sprint-2 | Interactive Filters | USN-6 | As a user, I can filter visualizations by fuel type, country, region and year where available. | 2 | High | Project team |
| Sprint-3 | Dashboard Story | USN-7 | As a user, I can navigate the Tableau dashboard/story to understand the main findings. | 2 | Medium | Project team |
| Sprint-3 | Publishing & QA | USN-8 | As a reviewer, I can open the published Tableau Public dashboard using a shareable link. | 1 | High | Project team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 days | 29 Oct 2026 | 03 Nov 2026 | To be measured | Pending |
| Sprint-2 | 20 | 6 days | 05 Nov 2026 | 10 Nov 2026 | To be measured | Pending |
| Sprint-3 | 20 | 6 days | 12 Nov 2026 | 17 Nov 2026 | To be measured | Pending |
| Sprint-4 | 20 | 6 days | 19 Nov 2026 | 24 Nov 2026 | To be measured | Pending |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts